SITE SPECIFIC RECOMMENDATIONS

NORTH REGION:	Central District

LOCATION 		Robert Hicks Park         													Ward 8

| INVENTORY # | BUILT | DEFICIENCIES | RECOMMENDATIONS | COST ESTIMATE |  |  | OTHER |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DESCRIPTION |  |  |  | REPAIRS | LABOUR | BASE | CONSIDERATIONS |
| PLG01SSM2571P |  | -improper spacing | -replace | 200 | 6 |  |  |
| Swings |  |  |  |  |  |  |  |
| PLG02INW2571P |  | -entanglement at all slide accesses | -caulk gap | 25 | 1 |  | change to JRW |
| Int. Structure |  | -entrapment under chain bridge | -fasten chain to platform |  | 2 |  |  |
| PLG03JRW2571P |  | -entanglement at all slides | -install new access panels | 1000 | 16 |  |  |
| Jr. Structure |  |  |  |  |  |  |  |
| Base Material |  | -compacted | -rototill and add base |  | 8 | 2200 |  |
|  |  | -non sufficient safety zone, increase zone east of swings | -excavate 4 yds & and 100’ of 6X6’ edge |  | 8 | 350 | -enclose entire play space with 600’ timber |
| Total |  |  |  | 1225 | 41 | 2550 |  |

File Name: K:\PLAY\NORTH\WARD-8\ROBHICKS.WPD